## Slide 1: AWS Cloud Migration Project Plan
Migrating 30 applications from on-premises infrastructure to aws
05/06/2024
PRESENTED BY:
MUSTAFA HUSSEIN
MARK COLLINS
DAVID ABIODUN
MATTEO MARCHI ​

## Slide 2: AWS Cloud Migration Project Plan
1. Planning and Assessment
Define Objectives
Environment Assessment
Migration Strategy
Risk and Security Assessment
Cost Estimation
2. Pre-Migration Preparation
Data Cleanup
Setup AWS Environment
Backup Plan
Training
3. Migration Execution
Pilot Migration
Review and Adjust
Full Migration
Data Migration
Application Migration
Infrastructure Migration

## Slide 3: AWS Cloud Migration Project Plan
4. Testing
Functional Testing
Performance Testing:
Security Testing
User Acceptance Testing (UAT)
5. Review and Optimisation
Post-Migration Review
Optimisation
Compliance Check
6. Cybersecurity Due Diligence
Review Security Policies
Vulnerability Assessment
Access Controls
Incident Response Plan
Continuous Monitoring

## Slide 4: AWS Cloud Migration Project Plan
7. Cost Management
Track Budget
Cost Optimisation
Regular Reporting
8. Go-Live and Support
Go-Live Preparation
Go-Live
Post-Go-Live Support
Documentation
9. Project Closure
Final Review
Final Report
Handover
Celebrate Success

## Slide 5: AWS Infrastructure For running 30 applications using AWS Pricing Calculator
Service Selection | Configuration Parameters | Approx Estimate Costs
Amazon EC2 instances for compute resources | t3.medium instances with 8 GB of memory and 2 vCPUs, running 24/7. | $0.0416 per hour
Amazon S3 for storage | 500 GB of standard storage per system | $0.023 per GB
Amazon RDS for database services | db.t3.medium instances for database, with 100 GB storage. | $0.0416 per hour

## Slide 6: AWS Infrastructure Costs Labour Cost for Migration: Estimating labour costs depends on the complexity and duration of the migration. Assuming a medium complexity migration requiring a team of 3 engineers working full-time for 3 months, with each engineer costing $100/hour
Labour Cost | Daily | Total 3 Months (20 working days/Month)
3 Engineers 8 hours/day | $2400 | $144,000

## Slide 7: AWS Infrastructure Costs Costing calculation for running 30 applications
Service | Approx Monthly Costs | Approx Monthly Costs 30 Applications
Amazon EC2 | $29.95 | $898.50
Amazon S3 | $11.50 | $345
Amazon RDS | $29.95 | $967.50

## Slide 8: AWS Cloud Migration Costs For running 30 applications
Component | Unit Cost | Quantity | Monthly Cost | One-Time Cost
Compute Instances | $0.096/hour | 30 instances | $2,073.6 | 
Storage | $0.10/GB-month | 3000 GB | $300 | 
Data Transfer | $0.09/GB | 3000 GB | $270 | 
Migration Labour | $100/hour | 3 engineers, 3 months | - | $144,000
Total Monthly Cost |  |  | $2,643.6 | $144,000
Total Cost 1st year | $175,723.2
Total Cost 5 years | $302,616

## Slide 9: On-Premises Infrastructure Costing calculation for running 30 applications
CapEx
Computing, Storage and Networking |  | Labour and Bills | 
*Assume hardware refresh* Dell PowerEdge R760xs Rack server: - Intel Xeon Silver 4510 (2.4G 12C/24T) Rule of Thumb (vCPU = TxCxCPU) - 4 x 64GB RAM (~8GB RAM per VM) - VM licenses | £15,879.95 Inc VAT | 1 NOC engineer | Salaries ranging from £35k/y to £55k/y (LinkedIn) ~£60,000
For the purpose of DR/BU 2 racks would be required | £31,759.90 | Electricity and Cooling Estimate | £18,200 - £52,600 ~£36,000
2 x Network Switches | £1000.00 |  | 
Total Costs 1st Year | £32,759.90 |  | £96,000
Total Costs 5 Years | £512,759.90 |  | 
OpEx

## Slide 10: Comparison of AWS vs On-prem
 | AWS | On-prem
1st Year | £137,417.30 | £128,759.90
5 Year | £236,648.74 | £512,759.90
*Conversion from USD to GBP correct as of 04/06/2024